# Phase 2 Mobile Command Walkthrough

Sunday 2026-04-18 batched paste session

This walkthrough unlocks the full Mobile Command rollout: Supabase auth tables, JWT signing keys, Web Push (VAPID), and Gmail send scope.

## At a glance

- Expected time: 60–90 minutes

- Steps: 6 (3 SQL applies, JWT keys, VAPID keys, Gmail scope)

- What it unlocks: Mobile Cmd auth endpoints go live + voice input/SSE streaming/push notifications

- Your cue to Titan: after Step 6, reply here or on EOM thread: "Phase 2 paste complete, start rollout."

## Before you start

- Open Supabase SQL Editor in a browser tab (or the Supabase mobile web view) — you will use it for Steps 1–3.

- Open a Terminal/SSH app with access to the VPS as root — you will use it for Steps 4, 5, and partly 6.

- Open the Google Cloud Console in a third tab — you will use it for Step 6.

Save-and-stop rule: If any step fails its "Success if" check, stop, paste the error back to Titan, and wait. Do NOT proceed — the chained FKs in Steps 1–3 mean a broken Step 1 will make Step 2 fail in confusing ways.

# Step 1 — Apply sql/008_mobile_cmd_auth.sql

Creates three tables (webauthn_credentials, refresh_tokens, push_subscriptions) plus one function (revoke_refresh_family) plus RLS policies. Prerequisite: public.operators table must already exist.

### 1.1 Open the migration file

In the Supabase SQL Editor, click "New query" and paste the contents of:

/Users/solonzafiropoulos1/titan-harness/sql/008_mobile_cmd_auth.sql

(On VPS: /opt/titan-harness/sql/008_mobile_cmd_auth.sql)

### 1.2 Run it

Click "Run" in the SQL Editor. The migration is wrapped in BEGIN/COMMIT so it is atomic — either the whole thing lands or nothing does.

### 1.3 Verify

Paste and run each of these in the SQL Editor, in order:

SELECT count(*) FROM public.webauthn_credentials;  -- expect 0

SELECT count(*) FROM public.refresh_tokens;        -- expect 0

SELECT count(*) FROM public.push_subscriptions;    -- expect 0

SELECT count(*) FROM pg_policies

WHERE tablename IN ('webauthn_credentials','refresh_tokens','push_subscriptions');

-- expect 6 (2 policies x 3 tables)

SELECT proname FROM pg_proc WHERE proname = 'revoke_refresh_family';

-- expect 1 row

✓ Success if: All five queries return the expected counts.

⚠ Stop if: If "relation public.operators does not exist" — stop. Titan needs to create the operators table first.

# Step 2 — Apply sql/009_multi_tenant.sql

Creates the tenants table, seeds the amg-internal tenant, and back-fills tenant_id onto the operators + auth tables from Step 1. This is the multi-tenant generalization that lets Chamber clients and agency clients live alongside your internal ops.

### 2.1 Paste and run

In the SQL Editor, new query, paste the contents of:

/opt/titan-harness/sql/009_multi_tenant.sql

Click "Run".

### 2.2 Verify

SELECT id, slug, subdomain, status FROM public.tenants;

-- expect at least one row: amg-internal, operator, active

SELECT COUNT(*) FROM public.operators WHERE tenant_id IS NULL;         -- expect 0

SELECT COUNT(*) FROM public.refresh_tokens WHERE tenant_id IS NULL;    -- expect 0

SELECT COUNT(*) FROM public.webauthn_credentials WHERE tenant_id IS NULL; -- expect 0

SELECT COUNT(*) FROM public.push_subscriptions WHERE tenant_id IS NULL; -- expect 0

SELECT proname FROM pg_proc WHERE proname = 'tenant_by_identifier';    -- expect 1

SELECT policyname FROM pg_policies WHERE tablename = 'tenants';        -- expect 2

✓ Success if: All NULL counts are 0, amg-internal tenant row present, tenant_by_identifier exists, tenants has 2 policies.

⚠ Stop if: If Step 1 did not land cleanly, Step 2 will complain about missing columns or tables — stop and flag.

# Step 3 — Apply sql/010_outbound_queues.sql

Creates the outbound_email_queue and outbound_voice_queue tables with per-tenant RLS. These are the queues that Nadia 3-touch and Alex voice pitches write to; worker daemons (shipped separately) drain them.

### 3.1 Paste and run

Source file:

/opt/titan-harness/sql/010_outbound_queues.sql

### 3.2 Verify

SELECT COUNT(*) FROM public.outbound_email_queue;   -- expect 0

SELECT COUNT(*) FROM public.outbound_voice_queue;   -- expect 0

SELECT COUNT(*) FROM pg_policies

WHERE tablename IN ('outbound_email_queue','outbound_voice_queue');

-- expect 4 (2 policies x 2 tables)

✓ Success if: Both counts are 0 and 4 policies are present.

# Step 4 — Generate JWT RS256 keypair on VPS

atlas_api signs access + refresh tokens with an RS256 keypair. The private key stays on the VPS (never exported); the public key is also stored on the VPS for verification. Generate them now so Mobile Cmd auth endpoints can go live.

### 4.1 SSH to VPS and run

Paste this full block into the VPS terminal:

sudo -i

install -d -m 0700 /etc/amg

cd /etc/amg

# Generate 2048-bit RSA private key (PKCS#8 format)

openssl genpkey -algorithm RSA -out jwt-rs256.priv.pem \

-pkeyopt rsa_keygen_bits:2048

# Derive public key

openssl rsa -pubout -in jwt-rs256.priv.pem -out jwt-rs256.pub.pem

# Lock down permissions

chmod 0600 jwt-rs256.priv.pem

chmod 0644 jwt-rs256.pub.pem

# Confirm both exist + permissions are right

ls -la /etc/amg/jwt-rs256.*

### 4.2 Expected output

-rw------- 1 root root  1704 Apr 18 XX:XX /etc/amg/jwt-rs256.priv.pem

-rw-r--r-- 1 root root   451 Apr 18 XX:XX /etc/amg/jwt-rs256.pub.pem

✓ Success if: Both files exist, priv is 0600 (-rw-------), pub is 0644 (-rw-r--r--).

⚠ Stop if: If "permission denied" — you are not running as root. Run "sudo -i" first.

### 4.3 Register paths with atlas_api

Add the paths to the atlas_api env so the service picks them up on next restart:

cat >> /etc/amg/atlas-api.env <<'EOF'

JWT_PRIVATE_KEY_PATH=/etc/amg/jwt-rs256.priv.pem

JWT_PUBLIC_KEY_PATH=/etc/amg/jwt-rs256.pub.pem

EOF

systemctl restart atlas-api

sleep 2

systemctl is-active atlas-api

curl -sS http://127.0.0.1:8081/api/auth/health 2>&1 | head -3

✓ Success if: atlas-api shows "active", health endpoint returns a JSON ok response.

# Step 5 — Generate VAPID keypair (OPTIONAL)

VAPID keys are required only if you want Web Push notifications to your phone/tablet PWA. Skip this step if you do not care about push notifications (SSE streaming covers the core Mobile Cmd interactive flow).

Decision: If you want phone vibrations for CRM alerts, run this step. Otherwise skip to Step 6.

### 5.1 On VPS, run

sudo -i

apt-get install -y python3-pip

pip3 install py-vapid

cd /etc/amg

python3 -c "

from py_vapid import Vapid

v = Vapid()

v.generate_keys()

v.save_key('vapid.priv.pem')

v.save_public_key('vapid.pub.pem')

print('Public (for PWA applicationServerKey):', v.public_key_urlsafe_base64().decode())

"

chmod 0600 vapid.priv.pem

chmod 0644 vapid.pub.pem

ls -la /etc/amg/vapid.*

### 5.2 Copy the public key

The "Public (for PWA applicationServerKey)" line prints a base64-urlsafe string. Copy it somewhere safe — the PWA will need it at subscription time. Titan will bake it into the PWA env on rollout.

✓ Success if: Two files written, public key printed to stdout, both file perms are 0600 / 0644.

# Step 6 — Upgrade Gmail OAuth scope to gmail.send

Current atlas_api token has gmail.readonly. We need gmail.send so Nadia and operator-initiated outbound can actually deliver email. This is a Google Cloud Console step + a one-time re-auth on VPS.

### 6.1 In Google Cloud Console

- Open https://console.cloud.google.com/apis/credentials and select the AMG project.

- Click "OAuth consent screen" in the left nav.

- Scroll to "Scopes" and click "Add or remove scopes".

- Search for "gmail.send" and check the box for the scope https://www.googleapis.com/auth/gmail.send .

- Save. If the app is in Testing, this is immediate; if in Production, Google may prompt for a justification — paste "Transactional + operator-authored email via atlas_api service account on operator.aimarketinggenius.io".

### 6.2 On VPS, refresh the token

sudo -i

cd /opt/amg-email

# Delete existing token so it re-auths with the new scope

rm -f token.json

python3 authenticate.py

# Follow the URL it prints, approve the gmail.send scope, paste the code back

ls -la /opt/amg-email/token.json

### 6.3 Verify send capability

python3 -c "

from google.oauth2.credentials import Credentials

c = Credentials.from_authorized_user_file('/opt/amg-email/token.json')

print('scopes:', c.scopes)

"

✓ Success if: Output includes 'https://www.googleapis.com/auth/gmail.send'.

⚠ Stop if: If you see only gmail.readonly, the OAuth consent screen change did not save or you re-auth'd with the old scope cached — re-do 6.1 + 6.2.

# Step 7 — Signal Titan to start the rollout

All prerequisites are now in place. Titan can wire up the remaining Mobile Cmd endpoints, voice input, SSE streaming, and (if Step 5 ran) push notifications.

## Paste one of these back to Titan (Claude Code or EOM thread)

If everything passed:

Phase 2 paste complete, all 6 steps green, start Mobile Cmd rollout.

If you skipped Step 5 (no VAPID):

Phase 2 paste complete, skipped VAPID, start Mobile Cmd rollout without push.

If something failed:

Phase 2 paste: Step <N> failed with <paste the error>. Need help.

## What happens next

- Titan deploys Mobile Cmd PWA to operator.aimarketinggenius.io

- WebAuthn registration flow lit up (first-device FaceID/TouchID binding)

- Voice input wired (browser SpeechRecognition + SSE back)

- Auth endpoints live: /api/auth/register, /login, /refresh, /logout

- You test Mobile Cmd on phone + tablet Sunday evening

- Any bugs you flag → Titan fixes overnight → Monday AM polished, demo-ready

## Bug-flag channel (during Sunday evening testing)

Per Sunday Playbook Item 2c: paste any bug directly into the Claude Code chat or the EOM thread. EOM will relay to Titan via queue_operator_task. You do not need to format or stage — just paste what you saw.

# End of walkthrough

Estimated total time: 60–90 min. If you stall >15 min on any step, send the error back — do not grind.